## Slide 1: Sprint 9 Demo Testing
What did we do?
  Reviewed and ranked existing bugs in the bug backlog: https://github.com/SE4CPS/PlantWaterSystem/issues?q=type%3ABug%20
What are we planning to do next week?
  Finish assigning bugs among testing team members
  Establish test schedule and testing goals for sprint 10
Where are we blocked?
  Not currently blocked

## Slide 2: 🔴 Critical – Breaks core functionality or halts user progress
These bugs prevent users from accessing or using essential features such as account creation and login. Immediate attention is required.
  #303 - SignUp and Forgot Password page is blank
  #300 - Logging in is unsuccessful on first attempt
  #287 - Sign In with Google button not working

## Slide 3: 🟠 High – Core features are partially broken
These issues affect critical backend or automation functions and can lead to unreliable data or degraded user experience.
  #298 - Timestamp and ADC value mismatch between device and backend
  #297 - Auto data send at 1-hour interval not working
  #286 - ADC Value Above Limit
  #304 - Improper login indication

## Slide 4: 🟡 Medium – Feature-level bugs with limited impact
These bugs affect specific features without blocking the overall workflow. They should be addressed but are not urgent.
  #300 - Plant image fails to load on homepage
  #296 - Edit plant button is not working
  #289 - Fix Add New Plant Page Sensor dropdown
  #288 - Add plant page should not show sensor data
  #294 - Add plant page should be responsive to small screens
  #295 - After login the logo button is not updating

## Slide 5: 🟢 Low – Cosmetic or easily circumvented
These are minor visual or usability issues that do not affect functionality but should be polished for a better user experience.
  #282 - Water history should be sorted by date descending
  #184 - Fix login page CSS file

## Slide 6: ✅ Closed or Completed
These issues have already been resolved and require no further action.
  #277 - ESLint Fix